Business alignment (ask the business / product owner)

- Purpose & outcome: What decision/process does this enable, and what measurable outcome proves it’s working (cycle time, error rate, compliance finding reduction, throughput, cost)?

- Users & scope: Who uses it (internal roles vs external parties), what business units, and what is explicitly out-of-scope?

- Criticality: What happens if it’s down for 1 hour / 1 day? Any regulatory or supervisory deadlines impacted?

- Capability mapping: Which business capability/capabilities does it implement, and is there overlap with another app already doing the same thing?

- Roadmap: What’s changing in the next 6–18 months (new data sources, new workflows, new consumers)? If “retiring soon,” what replaces it and when?

Architectural fit (ask engineering / platform / security)

- Runtime pattern: What is it (web app, API, batch job, ETL, workflow/RPA, data store, VDI tool)? Current hosting model (EKS/ECS/VM/managed service/on-prem) and target state?

- Boundaries & integration: What are the system boundaries and external dependencies (upstream/downstream systems, APIs, file feeds, message buses)? Any cross-LZ or cross-domain calls?

- Data & trust zones: What data types are handled (PII/NPPI/confidential supervisory data), and where is it stored/processed? Encryption, key management, and data egress controls?

- Identity & access: AuthN/AuthZ approach (SSO, service accounts, mTLS, OAuth), least privilege, and how secrets are managed.

- Resilience & scaling: Availability targets, scaling behavior, and operational model (SRE/on-call, monitoring/alerts, deployment frequency).

- Standardization: Does it conform to the approved tech stack and reference architectures (networking, logging, observability, CI/CD patterns)? If not, what is the exception justification?

S&R Application Master Inventory

| Portfolio | Location | Application | Notes from Source |
| --- | --- | --- | --- |
| Outliers | STL | Ask the Fed | — |
|  | STL | BAAT | Just retiring |
|  | STL | CASSIDI | — |
|  | STL | Dividend Automation | — |
|  | STL | ECS / SCS | Combining |
|  | STL | FinTech Automation | — |
|  | STL | Question Manager | — |
|  | STL | Supervision Learning | — |
|  | STL | Supervision Learning API / WebService (to FedLearn) | — |
|  | CLE | CAST Open Source Recon | — |
|  | CLE | CAST Repository | — |
|  | CLE | Risk Repository | — |
|  | MPLS | TRIP | — |
|  | NY | COMPASS | — |
|  | PHL | SURF | — |
|  | BOS / RIC | RPA Script | Less important |
| CDP | PHL | YPRM | — |
|  | PHL | SESRS | — |
|  | PHL | DUST / DUCK | — |
|  | Board | CDTR | — |
|  | Board | ADAP | — |
|  | Board | FOCUS | — |
|  | Board | NIC PubWeb | — |
|  | Board | IADE | — |
|  | Board | WebFacs | — |
|  | CLE | SR Analytics Monitor | — |
|  | MPLS | SIMF | — |
| CEP | MPLS | ART | — |
|  | MPLS | LARS | — |
|  | KC | INSite | Big one – Exception |
|  | KC | CIMS | Big one – Exception |
|  | KC | ROAM | Big one – Exception |
|  | KC | Supervision Central | — |
|  | KC | ETS | Retiring soon |
|  | KC | SNC (63) | Retiring soon |
|  | CLE | DRTS | — |
|  | NY | EST | — |
|  | STL | DAART | — |
|  | PHL | OLR VDI | Mostly captured already |
|  | PHL | ASSET | — |
|  | DAL | OASIS | — |
|  | DAL | COFI | — |
|  | RIC | LRU | — |
|  | RIC | MR BERTS | “This group is a joy” |
|  | RIC | CER (Cyber Events) | — |
|  | RIC | SupScoop | — |
|  | Board | BOND | CEP not yet reviewed |
|  | Board | PRISM | CEP not yet reviewed |
|  | Board | SEAS | CEP not yet reviewed |

| App | Business Capability | Business Role | Target Architecture | Strategic Disposition |
| --- | --- | --- | --- | --- |
| Ask the Fed | Examiner inquiry & response | Field exam Q&A | Web app + API in EKS | Invest → Platform |
| BAAT | Legacy exam workflow | Retiring | Decommission | Exit |
| CASSIDI | Case & data aggregation | Supervisor support | Data platform + API | Modernize |
| Dividend Automation | Financial process automation | Regulatory finance | Event-driven microservices | Invest |
| ECS / SCS | Supervisory case mgmt | Core S&R workflow | Merge into Supervision Central | Consolidate |
| FinTech Automation | Fintech oversight | High-risk domain | Secure API platform | Invest |
| Question Manager | Regulatory Q&A tracking | Exam workflow | Workflow engine | Consolidate |
| Supervision Learning | Examiner training | Workforce enablement | SaaS + LMS integration | Standardize |
| Supervision Learning API | LMS integration | Data exchange | Secure API gateway | Standardize |
| CAST OSS Recon | Open source risk | Supply chain security | Scanning service | Invest |
| CAST Repository | Code risk data | Architecture governance | Central data store | Platform |
| Risk Repository | Risk register | Regulatory reporting | Master data platform | Platform |
| TRIP | Regional exam support | Localized process | Migrate to platform | Consolidate |
| COMPASS (NY) | Regional workflow | Duplicated capability | Retire after migration | Exit |
| SURF | Examiner field ops | High-use frontline tool | EKS app + APIs | Invest |
| RPA Scripts | Manual automation | Tactical | Replace with workflows | Eliminate |
| YPRM | Vendor risk | Governance | Data + workflow platform | Platform |
| SESRS | Risk scoring | Decision support | Analytics service | Invest |
| DUST/DUCK | Surveillance detection | Risk detection | Event + ML pipelines | Invest |
| CDTR | Board reporting | Governance | Data warehouse | Platform |
| ADAP | Decision approval | Board workflow | Workflow engine | Platform |
| FOCUS | Supervisory insight | Analytics | BI + lakehouse | Platform |
| NIC PubWeb | Public disclosure | Public-facing | Isolated web tier | Protect |
| IADE | Internal analysis | Investigations | Secure analytics | Invest |
| WebFacs | Examiner portal | Internal access | Identity-centric web | Platform |
| SR Analytics Monitor | Monitoring | Risk detection | Observability platform | Platform |
| SIMF | Local MIS | Redundant | Replace via FOCUS | Exit |
| ART | Case artifacts | Records | Document platform | Platform |
| LARS | Records mgmt | Compliance | Data archive | Platform |
| INSite | Case mgmt | Core CEP | Migrate to Supervision Central | Replace |
| CIMS | Investigations | Enforcement | Merge to Supervision Central | Replace |
| ROAM | Field exams | Mobile workflow | Merge to SURF | Replace |
| Supervision Central | Supervisory hub | Enterprise platform | Core orchestration | Strategic Platform |
| ETS | Legacy exams | Retiring | Decommission | Exit |
| SNC | Legacy system | Retiring | Decommission | Exit |
| DRTS | Tracking system | Ops | Migrate to platform | Replace |
| EST | Scheduling | Workforce | SaaS | Standardize |
| DAART | Analytics | Risk | Data platform | Platform |
| OLR VDI | Remote access | Tactical | Zero-trust VDI | Standardize |
| ASSET | Asset tracking | Ops | SaaS | Standardize |
| OASIS | Data ops | Internal | Data services | Platform |
| COFI | Financial oversight | Governance | Analytics + workflows | Platform |
| LRU | Regional ops | Duplicate | Migrate | Exit |
| MR BERTS | Analytics | CEP | Data science platform | Invest |
| CER | Cyber events | Security | SIEM/SOAR | Strategic |
| SupScoop | Intelligence | Risk | Analytics | Invest |
| BOND | Board analytics | Governance | Data platform | Platform |
| PRISM | Risk analytics | Board | Analytics | Platform |
| SEAS | Surveillance | Systemic risk | Streaming analytics | Strategic |

S&R Application Rationalization Heatmap

Legend

- 🟢 Invest = Strategic, modern, scale it

- 🟡 Modernize = Important but technically or structurally weak

- 🟠 Consolidate = Overlapping capability, move into a platform

- 🔴 Exit = Retire / replace / decommission

1. Core Supervisory Platforms

| Application | Capability | Status |
| --- | --- | --- |
| Supervision Central | Enterprise supervision hub | 🟢 Strategic Platform |
| SURF | Examiner field operations | 🟢 Invest |
| CASSIDI | Case & data aggregation | 🟡 Modernize |
| Question Manager | Q&A workflow | 🟠 Consolidate into Supervision Central |
| ART | Case artifacts & records | 🟢 Platform |
| LARS | Records retention | 🟢 Platform |
| ROAM | Field exams (KC) | 🟠 Consolidate into SURF |
| INSite | Case management (KC) | 🟠 Consolidate |
| CIMS | Investigations (KC) | 🟠 Consolidate |
| DRTS | Tracking system | 🟠 Consolidate |

2. Risk, Analytics & Intelligence

| Application | Capability | Status |
| --- | --- | --- |
| Risk Repository | Authoritative risk store | 🟢 Platform |
| DAART | Risk analytics | 🟢 Platform |
| MR BERTS | CEP analytics | 🟢 Invest |
| SupScoop | Intelligence | 🟢 Invest |
| CAST Repository | Architecture & code risk | 🟢 Platform |
| CAST OSS Recon | OSS risk scanning | 🟢 Invest |
| SR Analytics Monitor | Monitoring | 🟢 Platform |
| DUST / DUCK | Surveillance | 🟢 Strategic |
| PRISM | Board risk analytics | 🟢 Strategic |
| SEAS | Systemic risk | 🟢 Strategic |
| SIMF | MPLS MIS | 🔴 Exit → Replace with FOCUS |

3. Board, Governance & Reporting

| Application | Capability | Status |
| --- | --- | --- |
| CDTR | Board reporting | 🟢 Platform |
| FOCUS | Enterprise analytics | 🟢 Platform |
| ADAP | Decisions & approvals | 🟢 Platform |
| BOND | Board dashboards | 🟢 Platform |
| NIC PubWeb | Public disclosure | 🟢 Protect |
| IADE | Investigations | 🟢 Invest |
| WebFacs | Examiner portal | 🟢 Platform |

4. Workflow & Automation

| Application | Capability | Status |
| --- | --- | --- |
| Dividend Automation | Financial automation | 🟢 Invest |
| FinTech Automation | Fintech oversight | 🟢 Strategic |
| Ask the Fed | Examiner Q&A | 🟢 Platform |
| Supervision Learning | Training | 🟡 Standardize |
| Supervision Learning API | FedLearn integration | 🟢 Platform |
| RPA Scripts | Tactical bots | 🔴 Eliminate |

5. Legacy & Regional Systems

| Application | Capability | Status |
| --- | --- | --- |
| BAAT | Legacy exam workflow | 🔴 Exit |
| ETS | Legacy exams | 🔴 Exit |
| SNC | Legacy | 🔴 Exit |
| COMPASS (NY) | Local workflow | 🔴 Exit |
| LRU (RIC) | Local ops | 🔴 Exit |
| TRIP (MPLS) | Regional workflow | 🟠 Consolidate |
| OLR VDI | Remote access | 🟡 Standardize |
| ASSET | Asset tracking | 🟡 Standardize |
| OASIS | Data ops | 🟢 Platform |
| COFI | Financial oversight | 🟢 Platform |
| YPRM | Vendor risk | 🟢 Platform |
| SESRS | Risk scoring | 🟢 Invest |

V2 Application Rationalization Heatmap

Legend

- Tier 1 = Regulatory / Exam critical

- Tier 2 = Material operational risk

- Tier 3 = Productivity / convenience

- Cost: $ (low), $$ (moderate), $$$ (high), $$$$ (very high)

| Application | Tier | Cost | Target Platform | Timeline | Disposition |
| --- | --- | --- | --- | --- | --- |
| Supervision Central | Tier 1 | $$$$ | Core Supervision Platform | Continuous | Strategic Platform |
| SURF | Tier 1 | $$$ | Core Supervision Platform | Continuous | Invest |
| Risk Repository | Tier 1 | $$$ | Risk Platform | Continuous | Platform |
| DAART | Tier 1 | $$$ | Risk Platform | Continuous | Platform |
| DUST / DUCK | Tier 1 | $$$ | Risk Platform | Continuous | Strategic |
| SEAS | Tier 1 | $$$$ | Risk Platform | Continuous | Strategic |
| PRISM | Tier 1 | $$$ | Risk Platform | Continuous | Platform |
| FOCUS | Tier 1 | $$$ | Board Analytics Platform | Continuous | Platform |
| CDTR | Tier 1 | $$ | Board Analytics Platform | Continuous | Platform |
| CAST Repository | Tier 1 | $$ | CAST Security Platform | Continuous | Platform |
| CAST OSS Recon | Tier 1 | $$ | CAST Security Platform | Continuous | Invest |
| Ask the Fed | Tier 1 | $$ | Supervision Central | 12–24 mo | Platform |
| CASSIDI | Tier 1 | $$ | Supervision Central | 12–24 mo | Modernize |
| Question Manager | Tier 2 | $ | Supervision Central | 12–24 mo | Consolidate |
| ART | Tier 1 | $$ | Records Platform | Continuous | Platform |
| LARS | Tier 1 | $$ | Records Platform | Continuous | Platform |
| INSite | Tier 1 | $$$ | Supervision Central | 12–24 mo | Replace |
| CIMS | Tier 1 | $$$ | Supervision Central | 12–24 mo | Replace |
| ROAM | Tier 1 | $$ | SURF | 12–24 mo | Replace |
| YPRM | Tier 1 | $$ | Governance Platform | Continuous | Platform |
| SESRS | Tier 1 | $$ | Risk Platform | Continuous | Invest |
| IADE | Tier 1 | $$ | Risk Platform | Continuous | Invest |
| NIC PubWeb | Tier 1 | $$ | Public Web Zone | Continuous | Protect |
| WebFacs | Tier 1 | $$ | Identity Platform | Continuous | Platform |
| SIMF | Tier 3 | $ | FOCUS | 0–12 mo | Exit |
| BAAT | Tier 3 | $ | None | 0–12 mo | Exit |
| ETS | Tier 3 | $ | None | 0–12 mo | Exit |
| SNC | Tier 3 | $ | None | 0–12 mo | Exit |
| COMPASS (NY) | Tier 3 | $ | Supervision Central | 12–24 mo | Exit |
| LRU | Tier 3 | $ | Supervision Central | 12–24 mo | Exit |
| RPA Scripts | Tier 3 | $ | Workflow Platform | 0–12 mo | Eliminate |
| OLR VDI | Tier 2 | $$ | Zero-Trust VDI | 12–24 mo | Standardize |
| EST | Tier 2 | $ | SaaS | 12–24 mo | Standardize |
| ASSET | Tier 2 | $ | SaaS | 12–24 mo | Standardize |

S&R Heatmap Portfolio – Consolidated Master (All Tables Rebuilt)

All tables below are reconstructed as native Word tables with explicit cell shading to preserve Tier and Status/Disposition color semantics.

Legend (Color Semantics)

| Category | Meaning | Color |
| --- | --- | --- |
| Tier 1 | Regulatory / Exam Critical |  |
| Tier 2 | Material Operational Risk |  |
| Tier 3 | Productivity / Convenience |  |
| Invest / Platform / Strategic | Modern, scale it; or core platform |  |
| Modernize / Standardize | Important but technically or structurally weak / align to standard |  |
| Consolidate / Replace | Overlapping capability; move into a platform |  |
| Exit / Eliminate | Retire / decommission / remove |  |
| Protect | Public-facing; isolate and harden |  |

V2 Application Rationalization Heatmap

| Application | Tier | Cost | Target Platform | Timeline | Disposition |
| --- | --- | --- | --- | --- | --- |
| Supervision Central | Tier 1 | $$$$ | Core Supervision Platform | Continuous | Strategic Platform |
| SURF | Tier 1 | $$$ | Core Supervision Platform | Continuous | Invest |
| Risk Repository | Tier 1 | $$$ | Risk Platform | Continuous | Platform |
| DAART | Tier 1 | $$$ | Risk Platform | Continuous | Platform |
| DUST / DUCK | Tier 1 | $$$ | Risk Platform | Continuous | Strategic |
| SEAS | Tier 1 | $$$$ | Risk Platform | Continuous | Strategic |
| PRISM | Tier 1 | $$$ | Risk Platform | Continuous | Platform |
| FOCUS | Tier 1 | $$$ | Board Analytics Platform | Continuous | Platform |
| CDTR | Tier 1 | $$ | Board Analytics Platform | Continuous | Platform |
| CAST Repository | Tier 1 | $$ | CAST Security Platform | Continuous | Platform |
| CAST OSS Recon | Tier 1 | $$ | CAST Security Platform | Continuous | Invest |
| Ask the Fed | Tier 1 | $$ | Supervision Central | 12–24 mo | Platform |
| CASSIDI | Tier 1 | $$ | Supervision Central | 12–24 mo | Modernize |
| Question Manager | Tier 2 | $ | Supervision Central | 12–24 mo | Consolidate |
| ART | Tier 1 | $$ | Records Platform | Continuous | Platform |
| LARS | Tier 1 | $$ | Records Platform | Continuous | Platform |
| INSite | Tier 1 | $$$ | Supervision Central | 12–24 mo | Replace |
| CIMS | Tier 1 | $$$ | Supervision Central | 12–24 mo | Replace |
| ROAM | Tier 1 | $$ | SURF | 12–24 mo | Replace |
| YPRM | Tier 1 | $$ | Governance Platform | Continuous | Platform |
| SESRS | Tier 1 | $$ | Risk Platform | Continuous | Invest |
| IADE | Tier 1 | $$ | Risk Platform | Continuous | Invest |
| NIC PubWeb | Tier 1 | $$ | Public Web Zone | Continuous | Protect |
| WebFacs | Tier 1 | $$ | Identity Platform | Continuous | Platform |
| SIMF | Tier 3 | $ | FOCUS | 0–12 mo | Exit |
| BAAT | Tier 3 | $ | None | 0–12 mo | Exit |
| ETS | Tier 3 | $ | None | 0–12 mo | Exit |
| SNC | Tier 3 | $ | None | 0–12 mo | Exit |
| COMPASS (NY) | Tier 3 | $ | Supervision Central | 12–24 mo | Exit |
| LRU | Tier 3 | $ | Supervision Central | 12–24 mo | Exit |
| RPA Scripts | Tier 3 | $ | Workflow Platform | 0–12 mo | Eliminate |
| OLR VDI | Tier 2 | $$ | Zero-Trust VDI | 12–24 mo | Standardize |
| EST | Tier 2 | $ | SaaS | 12–24 mo | Standardize |
| ASSET | Tier 2 | $ | SaaS | 12–24 mo | Standardize |

S&R Application Rationalization Heatmap (Grouped Views)

Each grouped view includes an explicit Status column with preserved color semantics.

1. Core Supervisory Platforms

| Application | Capability | Status |
| --- | --- | --- |
| Supervision Central | Enterprise supervision hub | Strategic Platform |
| SURF | Examiner field operations | Invest |
| CASSIDI | Case & data aggregation | Modernize |
| Question Manager | Q&A workflow | Consolidate |
| ART | Case artifacts & records | Platform |
| LARS | Records retention | Platform |
| ROAM | Field exams (KC) | Consolidate |
| INSite | Case management (KC) | Consolidate |
| CIMS | Investigations (KC) | Consolidate |
| DRTS | Tracking system | Consolidate |

2. Risk, Analytics & Intelligence

| Application | Capability | Status |
| --- | --- | --- |
| Risk Repository | Authoritative risk store | Platform |
| DAART? | Risk analytics | Platform |
| MR BERTS | CEP analytics | Invest |
| SupScoop | Intelligence | Invest |
| CAST Repository | Architecture & code risk | Platform |
| CAST OSS Recon | OSS risk scanning | Invest |
| SR Analytics Monitor | Monitoring | Platform |
| DUST / DUCK | Surveillance | Strategic |
| PRISM | Board risk analytics | Strategic |
| SEAS | Systemic risk | Strategic |
| SIMF | MPLS MIS | Exit |

3. Board, Governance & Reporting

| Application | Capability | Status |
| --- | --- | --- |
| CDTR | Board reporting | Platform |
| FOCUS | Enterprise analytics | Platform |
| ADAP | Decisions & approvals | Platform |
| BOND | Board dashboards | Platform |
| NIC PubWeb | Public disclosure | Protect |
| IADE | Investigations | Invest |
| WebFacs | Examiner portal | Platform |

4. Workflow & Automation

| Application | Capability | Status |
| --- | --- | --- |
| Dividend Automation | Financial automation | Invest |
| FinTech Automation | Fintech oversight | Strategic |
| Ask the Fed | Examiner Q&A | Platform |
| Supervision Learning | Training | Standardize |
| Supervision Learning API | FedLearn integration | Platform |
| RPA Scripts | Tactical bots | Eliminate |

5. Legacy & Regional Systems

| Application | Capability | Status |
| --- | --- | --- |
| BAAT | Legacy exam workflow | Exit |
| ETS | Legacy exams | Exit |
| SNC | Legacy | Exit |
| COMPASS (NY) | Local workflow | Exit |
| LRU (RIC) | Local ops | Exit |
| TRIP (MPLS) | Regional workflow | Consolidate |
| OLR VDI | Remote access | Standardize |
| ASSET | Asset tracking | Standardize |
| OASIS | Data ops | Platform |
| COFI | Financial oversight | Platform |
| YPRM | Vendor risk | Platform |
| SESRS | Risk scoring | Invest |

Standard Application Question Set (Scorecard Inputs)

Business alignment (ask the business / product owner)

| Dimension | Question |
| --- | --- |
| Purpose & outcome | What decision/process does this enable, and what measurable outcome proves it’s working (cycle time, error rate, compliance finding reduction, throughput, cost)? |
| Users & scope | Who uses it (internal roles vs external parties), what business units, and what is explicitly out-of-scope? |
| Criticality | What happens if it’s down for 1 hour / 1 day? Any regulatory or supervisory deadlines impacted? |
| Capability mapping | Which business capability/capabilities does it implement, and is there overlap with another app already doing the same thing? |
| Roadmap | What’s changing in the next 6–18 months (new data sources, new workflows, new consumers)? If “retiring soon,” what replaces it and when? |

Architectural fit (ask engineering / platform / security)

| Dimension | Question |
| --- | --- |
| Runtime pattern | What is it (web app, API, batch job, ETL, workflow/RPA, data store, VDI tool)? Current hosting model (EKS/ECS/VM/managed service/on-prem) and target state? |
| Boundaries & integration | What are the system boundaries and external dependencies (upstream/downstream systems, APIs, file feeds, message buses)? Any cross-LZ or cross-domain calls? |
| Data & trust zones | What data types are handled (PII/NPPI/confidential supervisory data), and where is it stored/processed? Encryption, key management, and data egress controls? |
| Identity & access | AuthN/AuthZ approach (SSO, service accounts, mTLS, OAuth), least privilege, and how secrets are managed. |
| Resilience & scaling | Availability targets, scaling behavior, and operational model (SRE/on-call, monitoring/alerts, deployment frequency). |
| Standardization | Does it conform to approved tech stack and reference architectures (networking, logging, observability, CI/CD patterns)? If not, what is the exception justification? |

S&R Application Master Inventory

| Portfolio | Location | Application | Notes from Source |
| --- | --- | --- | --- |
| Outliers | STL | Ask the Fed | — |
| Outliers | STL | BAAT | Just retiring |
| Outliers | STL | CASSIDI | — |
| Outliers | STL | Dividend Automation | — |
| Outliers | STL | ECS / SCS | Combining |
| Outliers | STL | FinTech Automation | — |
| Outliers | STL | Question Manager | — |
| Outliers | STL | Supervision Learning | — |
| Outliers | STL | Supervision Learning API / WebService (to FedLearn) | — |
| Outliers | CLE | CAST Open Source Recon | — |
| Outliers | CLE | CAST Repository | — |
| Outliers | CLE | Risk Repository | — |
| Outliers | MPLS | TRIP | — |
| Outliers | NY | COMPASS | — |
| Outliers | PHL | SURF | — |
| Outliers | BOS / RIC | RPA Script | Less important |
| CDP | PHL | YPRM | — |
| CDP | PHL | SESRS | — |
| CDP | PHL | DUST / DUCK | — |
| Board | Board | CDTR | — |
| Board | Board | ADAP | — |
| Board | Board | FOCUS | — |
| Board | Board | NIC PubWeb | — |
| Board | Board | IADE | — |
| Board | Board | WebFacs | — |
| Outliers | CLE | SR Analytics Monitor | — |
| Outliers | MPLS | SIMF | — |
| CEP | MPLS | ART | — |
| CEP | MPLS | LARS | — |
| CEP | KC | INSite | Big one – Exception |
| CEP | KC | CIMS | Big one – Exception |
| CEP | KC | ROAM | Big one – Exception |
| CEP | KC | Supervision Central | — |
| CEP | KC | ETS | Retiring soon |
| CEP | KC | SNC (63) | Retiring soon |
| Outliers | CLE | DRTS | — |
| Outliers | NY | EST | — |
| Outliers | STL | DAART | — |
| Outliers | PHL | OLR VDI | Mostly captured already |
| Outliers | PHL | ASSET | — |
| Outliers | DAL | OASIS | — |
| Outliers | DAL | COFI | — |
| Outliers | RIC | LRU | — |
| Outliers | RIC | MR BERTS | “This group is a joy” |
| Outliers | RIC | CER (Cyber Events) | — |
| Outliers | RIC | SupScoop | — |
| Board | Board | BOND | CEP not yet reviewed |
| Board | Board | PRISM | CEP not yet reviewed |
| Board | Board | SEAS | CEP not yet reviewed |