Post-Engagement Failure Analysis & Operating Model Enforcement Proposal

Date: April 10, 2026     Prepared By: scott Gottesman     Version: 1.1     Classification: FOR OFFICIAL USE ONLY

Executive Summary

This engagement failed to produce measurable outcomes due to the absence of foundational execution controls. The core issue was not effort or participation, but a lack of defined scope, ownership, and enforceable structure.

A mismatch between assigned capability (architecture) and actual need (analysis and data interpretation) further reduced effectiveness. Without defined workstreams, accountable owners, or success criteria, the engagement defaulted to discussion-driven activity with no conversion to execution.

Business Impact:
- Senior technical resources utilized without defined outputs
- No measurable deliverables produced
- Decision-making latency increased
- High probability of repeated failure

Required Change:
Future engagements must be governed by mandatory intake validation, enforced structure, and measurable execution controls.

Business Impact Assessment

| Impact Area | Observation | Consequence |
| --- | --- | --- |
| Resource Utilization | Senior architect without outputs | Low ROI |
| Execution Throughput | No workstreams | Zero output |
| Decision Velocity | No ownership | Delayed decisions |
| Operational Risk | No success criteria | Unmeasurable effectiveness |

Failure Timeline

| Phase | Breakdown |
| --- | --- |
| Week 1 | No scope or ownership |
| Week 2 | Meetings without tracking |
| Week 3+ | Discussion-only model |
| Ongoing | No milestones or outputs |

Root Cause Analysis - Role Misalignment

| Dimension | Expected | Actual | Impact |
| --- | --- | --- | --- |
| Skillset | Architecture | Analysis needed | Misapplied expertise |
| Output | Design/Strategy | Data interpretation | Low value |
| Model | Execution-driven | Discussion-based | No outcomes |

Operating Model Failures

| Control | Status | Impact |
| --- | --- | --- |
| Engagement Charter | Missing | No scope |
| Workstream Ownership | Missing | No accountability |
| Milestones | Missing | No tracking |
| Decision Log | Missing | No continuity |

Engagement Lifecycle (Mandatory)

| Phase | Entry Criteria | Exit Criteria |
| --- | --- | --- |
| Intake | Defined problem | Approved engagement |
| Kickoff | Charter + roles | Workstreams defined |
| Execution | Active workstreams | Milestones achieved |
| Review | Metrics available | Adjustments made |
| Closeout | Outputs delivered | Retrospective |

Required Artifacts

| Artifact | Owner | Timing | Failure Signal |
| --- | --- | --- | --- |
| Charter | Lead | Pre-kickoff | No scope |
| Workstream Map | Program Owner | Week 1 | No ownership |
| Milestone Plan | Project Lead | Week 1 | No progress |
| Decision Log | Meeting Owner | Every meeting | Repeated discussions |
| Action Tracker | Owners | Ongoing | No execution |

Next Steps / Action Items

| # | Action | Owner | Due Date |
| --- | --- | --- | --- |
| 1 | Develop and approve Engagement Charter template | Program Lead | [TBD] |
| 2 | Establish mandatory intake validation process and gate criteria | Operations Lead | [TBD] |
| 3 | Define workstream ownership model and assign accountability matrix | Program Lead | [TBD] |
| 4 | Implement milestone tracking and decision log cadence for all future engagements | Project Leads | [TBD] |
| 5 | Conduct role alignment review; confirm capability-to-need matching pre-engagement | HR / Engagement Lead | [TBD] |

Final Assessment

Conclusion: This engagement failed due to lack of structure, ownership, and measurable execution controls. Future engagements must be governed by defined systems, not informal collaborations.